# SoS 2026

## CS20 - Generative and Agentic AI

Ayush Sharma (24B2475)

Mentor: Naman Tunwal

Timeline: May – July 2026

### Project Overview

This project focuses on the engineering, benchmarking, and optimization of Cloud-Accelerated, Cost-Free Autonomous Agentic Workflows applied to enterprise market analytics. Moving away from localized hardware bottlenecks and commercial costs, the core deliverable is an Autonomous M&A Due Diligence & Market Intelligence Engine. The system will leverage specialized cloud developer APIs to build a multi-agent orchestration architecture that synthesizes high-volume, unstructured corporate filings with real-time web-scraping data, utilizing strict reflection loops to verify claims and flags without human intervention.

### Timeline

#### Week 1 (May 26 – Jun 1) | Foundations of LLMs & Strategic Prompting

- Objectives: Investigate the operational landscape of Large Language Models (LLMs) and core distribution semantics. Study deterministic vs. probabilistic generation constraints.

- Implementation: Experiment with context window utilization, system instructions, and advanced prompting paradigms, including Few-shot distribution and Chain-of-Thought (CoT) reasoning.

#### Week 2 (Jun 2- Jun 8) | Transformer Architecture & Cloud API Engine Setup

- Objectives: Study the mathematical foundations of the Transformer architecture, focusing on multi-head self-attention mechanics and positional encodings.

- Implementation: Analyze tokenization and context window processing. Set up a programmatic cloud development environment after Week 1 by integrating the Google AI Studio (Gemini) and Groq Cloud developer interfaces to deploy zero-cost, high-throughput model endpoints for complex long-context reasoning.

#### Week 3 (Jun 9 – Jun 15) | High-Performance Document Processing & Local Retrieval

- Objectives: Explore strategic document ingestion methods including recursive character chunking, structural parsing of financial reports, and retrieval/reranking basics.

- Implementation: Configure localized vector stores (ChromaDB) to manage enterprise documents and corporate reports. Implement a multi-stage retrieval pipeline paired with an open-source Cross-Encoder reranker to pass highly dense context packages to the cloud inference layer.

#### Week 4 (Jun 16 – Jun 22) | Orchestration Frameworks & High-Context RAG Pipeline

- Objectives: Study high-level abstraction frameworks for chaining LLM processes and managing stateful conversational interactions.

- Implementation: Construct a production-style, high-context Retrieval-Augmented Generation (RAG) pipeline utilizing Gemini’s extended context window to synthesize dense corporate filings and historical data charts alongside conversation memory.

- Milestone: Mid-term Report Submission (3rd Week of June / End of Week 4)

#### Week 5 (Jun 23 – Jun 29) | Multi-Agent Architectures & Cognitive Planning

- Objectives: Analyze the transition from static sequential chains to autonomous multi-agent planning. Study the ReAct (Reasoning and Acting) paradigm and state-machine execution loops.

- Implementation: Build manual execution routing environments where specialized prompts force separate model instances to document logic blocks (Thought $\rightarrow$ Action $\rightarrow$ Observation) before calling external functions.

#### Week 6 (Jun 30– Jul 6) | Tool Integration & Custom Web Execution Ecosystems

- Objectives: Study how language models act as central reasoning engines to interface with deterministic external systems.

- Implementation: Construct custom executable interfaces (a live web-news scraper API tool, a local document financial index retriever, and a structured data-parsing tool) and expose them to an agentic routing engine using LangChain.

#### Week 7 (Jul 7 – July 13) | Capstone: Autonomous Market Intelligence Engine

- Objectives: Examine framework-level agentic patterns, loop boundaries, and error recovery mitigation (handling parsing errors and infinite tool loops) within cloud-orchestrated networks.

- Implementation: Finalize the Capstone project: the M&A Due Diligence & Market Intelligence Engine. Implement a programmatic Reflection/Verification loop where an Auditor Agent extracts strategic corporate assertions, triggers a Search/Scraper tool to pull real-time market data, and self-corrects any analytical contradictions before compiling a polished executive threat report.

#### Week 8 (Jul 14 – Jul 20) | System Optimization, Evaluation & Final Synthesis

- Objectives: Investigate alignment drift, prompt fragility within complex asynchronous loops, and evaluate the comparative performance trade-offs between static high-context RAG pipelines (Week 4) and dynamic agentic execution (Week 7).

- Milestone: End-term Report Submission (3rd Week of July / End of Week 8)

### Core References

#### Technical Papers & Literature

- Vaswani et al. Attention Is All You Need (Fundamental Transformer Architecture).

- Yao et al. ReAct: Synergizing Reasoning and Acting in Language Models (ICLR).

- Lilian Weng. LLM Powered Autonomous Agents (Open-source Technical Analysis).

- Anthropic Research. Building Effective Agents (Architectural Design Patterns).

#### Instructional Lectures & Courses

- Karpathy, A. Intro to Large Language Models & Deep Dive into LLMs (Neural Mechanics series).

- Hugging Face Academy. The Hugging Face Agents Course (Units 0-2).

- DeepLearning.AI. Prompt Engineering & Framework Abstractions for Developers.

#### Documentation Frameworks

- LangChain Documentation (Core Abstractions, Tool Interfaces, and State Memory).

- ChromaDB API Specification (Vector Indexing & Collection Management).

- Google AI Studio & Groq Cloud Developer API Specifications (Cloud Model Infrastructures).